## Slide 1: The Scrum-agile approach
By Elvis Nolasco
July 18th, 2021

## Slide 2: Roles on a Scrum-Agile Team
Product Owner
Orders and places items in the product backlog.
Optimizes the value and understands what needs to be done.
Scrum Master
Helps the scrum team be effective and efficient.
Understands and facilitates scrum events and understands the product agility.
Development team
Will be self-organizing allowing them to discern how user stories are broken down and moved along.
Cross-functional and with no direct titles all must be responsible in order to make the product.

## Slide 3: Phases in an agile approach
Creating a product backlog – queue of the work needed to be done.
Sprint planning Meeting – Decides how much of the work can be done and final revisions to the backlog.
Sprint Backlog – what will be completed during the sprint.
Sprint – development of the project.
Daily standup meeting – check-in during the sprint to allow optimal working environment.
Sprint review – Presents the finished work for final approval by product owner.
Sprint Retrospective – Opportunity to review and look over the lessons learned.

## Slide 4: Waterfall vs Agile
Waterfall
Plan-driven approach, meaning once started there's no turning back.
No running product until finished with.
Not very team centered.
Tested at the end.
Agile
Adaptive approach, meaning with new changes we can add it to our next sprint.
Always has a running product.
Team centered.
Testing made throughout.

## Slide 5: When to choose agile and waterfall?
The waterfall method should not always be discarded and can still be useful in some situations. If we know there won't be much deviation in the goal and the project is small enough, we may want to do this.
The agile approach however will be more common as projects become more complex and integrated; we will need teams to handle the ever-evolving world.

## Slide 6: References
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.